## Slide 1
BharatAssist
Week 3 Progress & Week 4 Plan
AI-Powered Civic & Public Services Navigator
Week 3: Authentication • Testing • Voice • Multilingual AI Week 4: Login refinement • AI Document Simplifier
UCS503P • 2026–27 ODD
BHARATASSIST • UCS503
01

## Slide 2
Week 3 — Development Focus
The project moved from prototype-level interaction toward a secure, testable and multilingual citizen experience.
01 Mobile-first authentication
• Shifted from Google OAuth evaluation to Indian mobile-number authentication.
• Login + password with OTP fallback; signup with 6-digit OTP verification.
02 Reliability & testing
• Built a comprehensive automated endpoint suite.
• 33/33 tests passing across pages, APIs, AI, voice, auth and history.
03 Conversational experience
• Improved post-login navigation and fresh assistant greeting.
• Added saved chat history with guest/session separation.
04 Privacy & kiosk security
• Citizen credentials remain local; PII is redacted before AI calls.
• Refresh on shared terminals triggers automatic logout.
BHARATASSIST • UCS503
02

## Slide 3
Mobile-First Citizen Authentication
Designed around the way citizens are more likely to access civic services in India.
SIGN UP
Full Name
Mobile Number
6-digit OTP verification
Account created → Secure session
LOGIN
• Mobile number + password
• OTP fallback for verification
• Successful login returns to homepage
Privacy by design
• Phone, password and OTP stay in local SQLite/session storage
• Sensitive identifiers are never sent to Gemini
BHARATASSIST • UCS503
03

## Slide 4
33/33 Automated Tests Passing
Week 3 strengthened verification across the complete application flow.
33
AUTOMATED TESTS
100% PASS RATE
Repeated test runs were also made safer by handling test database cleanup and phone-number collisions.
Application & APIs
• 7 frontend pages
• Service listing / search / lookup
• Health and validation checks
AI & Document Flow
• Grounded assistant responses
• Hindi/Punjabi queries + context clear
• Simplifier + PII redaction
Voice & Authentication
• Speech-to-Text / Text-to-Speech
• OTP registration & verification
• Password login + logout
Data & Privacy
• Chat history persistence
• Guest privacy isolation
• Citizen security checks
BHARATASSIST • UCS503
04

## Slide 5
Better Sessions, Navigation & Kiosk Security
Week 3 focused not only on features, but also on how the application behaves in real citizen environments.
01
LOGIN
Citizen signs in with mobile credentials
→
02
HOME
Redirects to the homepage after login
→
03
ASSIST
Fresh greeting + clean chat screen
→
04
HISTORY
Past conversations available on demand
Kiosk Security Mode
• A browser refresh on shared/public terminals invalidates the active session and returns the user to a clean guest state.
BHARATASSIST • UCS503
05

## Slide 6
Multilingual + Voice-Enabled Assistant
The assistant now supports a broader and more accessible interaction model.
12 Indian Languages
• English, Hindi, Punjabi, Bengali, Marathi, Tamil
• Telugu, Gujarati, Kannada, Malayalam, Odia, Urdu
Voice Interaction
• Speech-to-Text for spoken citizen queries
• Text-to-Speech / Gemini TTS for spoken responses
SPEAK
→
TRANSCRIBE
→
RAG + GEMINI
→
ANSWER
→
LISTEN
Designed to make civic guidance easier for users who prefer regional languages or spoken interaction.
BHARATASSIST • UCS503
06

## Slide 7
Week 4 — Two Priorities
Move from feature completion toward stability and the next major AI capability.
01
Login Page Refinement
• Identify and fix remaining login / OTP bugs • Test edge cases and invalid inputs • Verify registration, login, logout and redirects • Improve UI consistency and error messages
02
Restart AI Document Simplifier
• Reconnect the existing simplifier UI to backend AI flow • Support pasted text and uploaded documents • Process PDF / DOCX / TXT inputs • Improve simplified output quality and readability
BHARATASSIST • UCS503
07

## Slide 8
Week 4 — Execution Plan & Expected Outcome
A focused sprint to stabilize authentication while bringing the Document Simplifier back into active development.
Phase 1 | Stabilize
• Reproduce login bugs
• Fix OTP / session edge cases
• Run regression tests
• Verify guest vs logged-in behavior
Phase 2 | Simplify
• Finalize backend API flow
• Connect upload + text inputs
• Add AI-based simplification
• Handle invalid / large files
Phase 3 | Validate
• Test PDF / DOCX / TXT
• Check output readability
• Verify PII redaction
• Prepare a working demo flow
WEEK 4 GOAL → Stable authentication + a functional, testable AI Document Simplifier
BHARATASSIST • UCS503
08